# DECISION RECORD

Decision Record Number

This document records a decision taken by the Police, Fire and Crime Commissioner, together with details of the advice she received prior to taking the decision.

Decision taken

The decision has been taken to vary a contract with CAE Technology Services Ltd for the provision of UP TO 2 days CAE engineer out of hours support – for network core firmware upgrades to improve the current system for Northamptonshire Police to remain operational.

This variation to extend for the contract element of Professional Services only.

The variation is to increase the contract by UP TO 2-days to enable time for completion of the works. The cost for the variation is £1,650.00 excluding VAT per day (UP TO £3,250.00 excluding VAT for both days should they be required, with a total contract value of UP TO £856,853.78 excluding VAT.

Details of advice taken

Professional, operational, financial, commercial and legal advice has been sought to ensure the decision best supports operational needs and represents value for money.

Danielle Stone

Police, Fire and Crime Commissioner   2 February 2026

END