# DECISION RECORD

Decision Record Number

This document records a decision taken by the Police, Fire and Crime Commissioner, together with details of the advice they received prior to taking the decision.

Decision taken

The decision has been taken to vary a Northamptonshire Fire and Rescue Service Contract for The Provision of Roofs at Corby & Mereway Fire Stations and steel works project to Rosbo LTD.

This is to include essential remedial works to the fire escape on 1st floor at Mereway station that have been identified. These were not included within the original contract but are required to maintain the integrity and safe use of the fire escape and outside seating area at this location. This comes to a value of £16,360.00 Excl. VAT

Additionally, the decision has been made to further vary the contract to add a 5% contingency figure of £14,269.35 Excl. VAT to this contract to allow for potential repairs to be undertaken if further matters arise when we enter phase 2 of the roof works.

The contract term remains from 30/03/2026 to 29/03/2027 with no extension options included. With these changes in place this means the new contract value is £316,016.35 Excl. VAT / £379,219. 62 Incl. VAT.

Details of advice taken

Professional, operational, financial, commercial and legal advice has been sought to ensure the decision best supports operational needs and represents value for money.

Danielle Stone

Police, Fire and Crime Commissioner

14th September 2026

END